CALAIS OPEN COMMONS PROTOCOL

Decentralised 14-day launch plan and Codex-ready master requirements

| Decision | Constraint | Prepared |
| --- | --- | --- |
| Launch an open service directory plus immutable sponsorship router | €49 maximum before first revenue | 4 September 2026 |

Executive decision Build a free, low-data, multilingual directory of verified Calais services whose data can be mirrored and whose updates are independently signed. Accept sponsorship through three interchangeable payment lanes: a non-upgradeable Base router, hosted credit-card checkout and SEPA bank transfer. At deployment, the founder supplies one public EVM adminWallet address; on-chain funds split automatically. Fiat is processed only by a regulated provider or accountable operator and reconciled into the same public ledger. The admin wallet has no content, custody, upgrade or beneficiary-surveillance power. Issue no new project token.

# 1. Outcome and success contract

This plan is designed to make first revenue plausible within 14 days, not to promise it. The commercial wedge is a useful, auditable public good: one current page that reduces outdated-information friction for people seeking help and for the volunteers, businesses and institutions that serve Calais.

| Measure | Day-14 target | Minimum acceptable evidence |
| --- | --- | --- |
| Public value | 25 verified listings; 3 languages; emergency information prominent | Two service organisations approve their listings |
| Revenue | At least one paid founding sponsorship by card, SEPA or Base; stretch: three | Settled payment plus correct invoice/receipt and ledger reconciliation |
| Demand | 100 unique visits or 30 assisted uses | Privacy-preserving aggregate count; no refugee profiling |
| Supply | 10 businesses contacted/day from day 3 | Outreach log and objections recorded |
| Safety | Zero paid/unpaid work by anyone without confirmed entitlement; zero sensitive case files | Safeguarding and work-rights gates pass |

Kill or pivot rule If there are no two sponsor commitments by the end of day 7, stop feature work. Keep the directory free, interview five prospects, change the offer or price, and target web3 public-goods sponsors plus Calais CSR buyers. Never compensate for weak demand by adding token speculation, aggressive referrals or refugee-targeted advertising.

# 2. The project

## 2.1 Product proposition

Working name: Calais Open Commons Protocol (COCP). A mobile-first web page and printable QR card answer four questions: What is available? Where is it? When was it last checked? Who verified it? The public experience requires no account or wallet and stores no immigration status, nationality, user location or case history. Listings are content-addressed, mirrored and signed so no single host owns the directory.

| Audience | Value | Call to action |
| --- | --- | --- |
| People seeking refuge | Free, multilingual, low-bandwidth access to essential and community services | Browse anonymously; call or message the listed provider |
| Calais residents | A safe way to contribute useful information and direct support | Suggest a correction, introduce a business, or donate to the fiscal host |
| Local businesses | Visible civic sponsorship, a reconciled receipt and a simple impact report | Underwrite verification/translation; never obtain beneficiary data |
| Associations and public bodies | One structured verification layer and fewer repeated questions | Own/confirm listings and publish a last-checked date |
| Foundations/web3/media/researchers | Aggregate, non-identifying service-availability data and transparent funding | Fund expansion or reuse open data under the published license |

## 2.2 Revenue offer

| Offer | Price | Deliverable | Boundary |
| --- | --- | --- | --- |
| Founding protocol sponsor | €79 equivalent | Reconciled sponsor receipt, separate recognition page for 30 days and aggregate impact note | No placement inside emergency listings; no user data |
| Language underwriter | €149 equivalent | Funds one reviewed translation and printed QR batch after revenue | Translator/reviewer paid lawfully; no unpaid refugee translation |
| Institutional verification pack | €249 equivalent | Import/cleanup of up to 30 public listings, signed release and change log | Only public operational data; written permission |
| White-label city launch | €499 setup | Open-source deployment, local schema and verifier onboarding | Customer controls its host; protocol data remains portable |
| Verification SLA | €49/month | Freshness monitoring, broken-link alerts and monthly impact export | Public data stays free; fee buys operations, not exclusive access |
| Citizen support | €5–€25 suggested | Donation directly to the partner association | Not project revenue; no tax receipt unless partner confirms eligibility |

Default economic waterfall: 90% of each sponsorship is allocated to the sponsor-selected, verified beneficiary and 10% to project administration. On Base, the split is atomic: 90% to the beneficiary wallet and 10% to the immutable adminWallet. For card or SEPA, the accountable operator records the same allocation; processor fees come from the 10% administration share where feasible, and charitable payout occurs after settlement/refund controls. The controller publishes gross receipts, fees, refunds, tax, charity allocation and resulting net profit. In keeping with the original mission, 100% of net profit is transferred to named local charities monthly.

Scale thesis Calais proves the verification and sponsorship protocol. Revenue expands through language underwriting, recurring verification SLAs, white-label deployments for other cities, open-data integrations and international public-goods sponsors. Growth must increase reliable information and charitable transfers—not dependence, surveillance or speculative demand.

## 2.3 Payment choice

| Lane | User experience | Settlement and evidence | Dependency |
| --- | --- | --- | --- |
| Credit/debit card | Hosted checkout in EUR; mobile-friendly; SCA/3-D Secure handled by provider | Provider payment ID, settled amount, fees, refund/chargeback status and invoice reference | Regulated payment service provider; protocol still works without it |
| SEPA bank transfer | EUR bank instructions with unique payment reference and due date | Bank transaction ID, value date, payer reference, reconciliation status and invoice reference | Accountable operator or fiscal host bank account |
| Base payment | Existing supported token; wallet confirmation and public transaction | Chain ID, transaction hash, gross amount and atomic 90/10 split | Base and selected payment token |

Payment-channel neutrality The sponsor chooses the lane. Service listings, recognition, pricing and charitable allocation must not favor crypto users. Refugees never encounter checkout, bank details or wallet prompts. Fiat success does not require conversion to crypto, and on-chain success does not require a fiat intermediary.

## 2.4 Sponsor value architecture

Sponsors are buying credible, low-friction civic participation—not access to vulnerable people. The offer becomes attractive by making the outcome easy to approve internally, easy to prove externally and useful for responsible CSR/ESG communication. Every benefit is fixed, consent-based and separated from service discovery.

| Sponsor asset | Practical value | Ethical control |
| --- | --- | --- |
| Verified impact receipt | Permanent proof URL showing amount, lane, campaign, allocation and reconciliation status | Pseudonymous by default; sponsor name/logo only by opt-in |
| One-page evidence pack | Invoice/receipt, approved project summary, allocation statement, metrics and charity evidence in one downloadable PDF | No tax-deduction claim, beneficiary story or unverifiable impact claim |
| Founding-12 recognition | First 12 settled sponsors receive a factual founding-year marker and 90-day sponsor-wall placement | Real quantity and expiry; no fake countdown or service-card placement |
| Embeddable supporter badge | Accessible SVG/HTML badge linking to the sponsor's public proof page | Revocable; cannot imply endorsement by refugees, charities or the city |
| Fund-a-result menu | Choose a reviewed translation, verification sprint, QR print batch or open-data release with a defined output | Sponsor funds the work but cannot rewrite or suppress service information |
| Capped matching campaign | Sponsor matches eligible public support up to a stated EUR cap and deadline, creating a clear campaign moment | Aggregate counter only; no donor/refugee profiling and no charge beyond the cap |
| Team participation | Employees may join a supervised public-data verification session or introduce another business | No direct beneficiary contact, case access or work-rights ambiguity |
| Renewal report | Before recognition expires, sponsor receives freshness, reach and allocation metrics plus a simple renewal link | Aggregate data only; opt-out and contact suppression are enforced |

Conversion promise A prospect must understand the offer in 90 seconds and complete approval in one email: fixed price, selectable funded result, payment choice, invoice treatment, proof-page preview, ethical boundaries and cancellation/refund terms. Codex should generate a tailored preview using only the prospect's public business name and logo after permission—never scraped personal data.

## 2.5 Community Activity Exchange and Idea Lab

Add an opt-in activity board where refugees, Calais residents, associations, businesses and sponsors can propose useful services. The board is an opportunity-and-ideas workflow, not an informal labor market. Every proposed activity is classified before publication, and paid work is enabled only for a provider whose individual right to perform that work and lawful payment route have been confirmed by an accountable operator.

| Activity path | Examples | Permitted value flow | Mandatory gate |
| --- | --- | --- | --- |
| Peer service | Hairdressing, sewing, bicycle repair, tutoring, digital help | EUR card/SEPA payment or declared invoice through an approved operator | Work/right-to-trade check, price, consent, insurance and sector rules |
| Authorized retail | SIM/eSIM activation, accessories, refurbished devices | EUR sale by an authorized retailer or appointed reseller | Retailer approval, identity/KYC rules where applicable, warranty and no informal SIM resale |
| City-benefit paid work | Contracted litter collection, recycling crew, event setup, maintenance, translation | Wage or lawful contractor invoice in EUR | City/contractor mandate, procurement, work authorization, PPE, supervision and insurance |
| Civic reporting | Map litter, broken lights, accessibility barriers or outdated signs | No payment; expenses only if pre-approved and evidenced | Must remain genuinely voluntary and not replace a paid municipal role |
| Community participation | Idea workshops, cultural sessions, public consultations, provider feedback | No work-conditioned reward; refreshments/transport may be supplied by a partner | Informed consent, safeguarding and no coercion |

Activity value instruments Use two strictly separated instruments. ACTIVITY BADGE is a non-transferable, non-redeemable recognition credential with zero monetary value. COMMUNITY VOUCHER is sponsor-funded, fixed-value and redeemable only for approved essentials such as SIM credit, transport, hygiene, food or training; it is non-transferable, has no cash-out or secondary market, and is never a substitute for wages. Neither instrument rewards a person who lacks authorization to perform paid work.

| Idea submission field | Rule |
| --- | --- |
| Problem and proposed activity | Plain-language description; no request for immigration documents or personal case history |
| Who benefits | Choose broad groups; never upload names, precise camp locations or vulnerability lists |
| Proposer | Anonymous allowed for ideas; verified identity and contact required only for an organizer/provider |
| Resources and payer | State equipment, premises, sponsor/city/operator and whether the activity is paid, voluntary or retail |
| Risks and permissions | Flag minors, food, health, personal care, public space, waste, transport, money or regulated goods |
| Public status | submitted → triage → needs partner → legally cleared → pilot → active → paused/rejected |
| Decision record | Publish non-sensitive rationale, named review owner, conflicts and next review date |

| Candidate activity | Value created | Safe activation route |
| --- | --- | --- |
| Haircuts and basic grooming | Dignity, hygiene and peer service income | Qualified/insured provider, hygienic premises/tools, EUR price and operator approval |
| Phone setup and digital help | Access to appointments, maps and family contact | No credential capture; SIM sale/activation only through an authorized retail partner |
| Bicycle repair and safety check | Affordable mobility and reusable bicycles | Workshop partner, tools/PPE, liability rules and lawful EUR compensation |
| Sewing and clothing repair | Longer garment life and practical peer service | Safe workspace, transparent EUR pricing and eligible provider |
| Language conversation and tutoring | French practice, orientation and employability | No legal/medical interpretation claims; safeguarding for minors; lawful tutor payment |
| Device refurbishment | Reduces e-waste and improves digital access | Data-wipe protocol, electrical safety, warranty/receipt and approved resale/donation partner |
| Public information verification | Fresher service hours, accessibility and multilingual notices | Provider confirmation; paid verification only through lawful work route |
| Litter and hazard mapping | Faster city response without informal waste handling | Open report form; no sensitive locations; city decides dispatch |
| Supervised cleanup/recycling crew | Cleaner public spaces and recoverable materials | Only city/contractor/association employment with mandate, PPE, insurance and waste rules |
| Community garden or greening | Shared space, food literacy and neighborhood contact | Landowner/city permission, tool safety, water/soil plan and supervised participation |
| Event setup and cultural workshops | More inclusive civic events and local exchange | Organizer contract, venue risk plan, safeguarding and lawful pay where work is performed |
| Heat/cold readiness and kit assembly | Supports city resilience during severe weather | Authority/association plan, safe premises, inventory controls and no replacement of emergency services |

Blocked speculative branch Do not issue or deploy ACTIVITYCOIN as a transferable ERC-20, create ACTIVITYCOIN/USDC or ACTIVITYCOIN/cbBTC pools, promise free price discovery, seed liquidity, burn supply, buy back tokens, market scarcity, or convert a traded token into vouchers. A burn does not create useful activity; it creates appreciation expectations and can shift value from workers to speculators. This branch remains blocked unless independent French/EU labor, tax and crypto counsel approves a later design in writing, an accountable entity accepts responsibility, all offering/trading/AML/consumer duties are met, and the token is never used to bypass wages or work authorization.

# 3. Non-negotiable ethics and safety

| Required | Forbidden |
| --- | --- |
| Refugees are beneficiaries and optional co-designers with informed consent | Treating people as leads, referral inventory, marketing audiences or sources of free labor |
| Free access without an account, wallet, referral or document | Paywalls, wallet-only access, immigration-status collection, dark patterns |
| Separate sponsorship from service information | Ranking essential services by payment or selling personal/precise-location data |
| Verify work authorization before any employment or paid task | Cash-in-hand work, disguised volunteering, token compensation or rewards tied to work |
| Pay lawful work in EUR with a contract/invoice and normal worker protections | Using volatile tokens, vouchers, badges, tips or barter to evade wages, tax, declarations or work authorization |
| Publish ideas only after activity-specific risk and permission review | Informal waste collection, unlicensed SIM resale, unsafe personal services or city work without mandate/PPE |
| Clear complaints route and rapid takedown | Publishing sensitive camp locations, names, legal cases, minors' identities or crossing facilitation |

Referral redesign The requested comparison to a violent racist organisation remains rejected. No secrecy, ideological pressure, hierarchy, intimidation, multi-level rewards or recruitment of vulnerable people will be used. The replacement is a transparent civic-introduction loop in which residents introduce one business or service provider. A referral may redirect an optional fixed share to an attested charity, but never to the resident and never based on refugee sign-ups.

# 4. Civic introduction loop

## 4.1 Mechanics

A resident receives a public introduction link or printable card with a random source code that identifies the campaign, not any refugee.

They introduce a local business, association or verified activity organiser by email or in person.

The prospect sees the sponsor offer, safeguarding rules, profit pledge and public ledger before agreeing.

A completed introduction is counted only after the prospect consents to contact; no personal data is scraped. A sponsor may select a charity associated with the campaign.

Ambassadors receive public thanks or a non-financial badge. No personal commissions, levels, downlines or prizes based on beneficiary activity.

| Control | Acceptance test |
| --- | --- |
| Consent | Prospect explicitly opts in before sales follow-up |
| No beneficiary tracking | Referral code never appears in public-service clicks or beneficiary analytics |
| Anti-spam | One contact plus one follow-up; unsubscribe/suppression respected |
| Transparency | Public rules state there is no personal financial reward and no affiliation requirement |
| Abuse response | Admin can revoke source codes and purge prospect contact data |

# 5. Refugee onboarding

Entry points: short URL, QR card, poster at a partner venue and assisted demonstration by trained staff/volunteers.

Default languages for day 14: French, English and Arabic. Add Tigrinya, Kurdish Sorani, Farsi, Pashto and Amharic only after a competent reviewer approves translations.

No registration. Language preference remains on the device. No cookies except strictly necessary settings; no ad-tech, fingerprinting or third-party analytics.

Emergency numbers and medical/emergency accommodation routes appear first. The interface warns that schedules change and shows a prominent last-verified date.

A user can report an error without giving a name. Free-text submissions are reviewed, stripped of personal details and deleted after resolution.

Feedback sessions provide food/transport only through a partner and are not disguised work. Any translation, moderation or development work requires a lawful employment/contracting basis and a work-rights check.

Work-rights gate Current French public guidance says an asylum applicant cannot obtain permission to work during the first six months after OFPRA registration; later access is conditional and employer-led. Statuses differ. The product must never infer entitlement or offer gig work. A qualified association or employer checks documents for each engagement.

# 6. Fourteen-day launch plan

| Day | Build / operations | Commercial proof | Gate |
| --- | --- | --- | --- |
| 1 | Freeze mission, threat model and public adminWallet address placeholder; convert brief to task board | Define Founding-12 offer, funded-result menu and 50-prospect list | Never request a private key |
| 2 | Specify router and select hosted-card/SEPA providers with no fixed pre-revenue fee | Interview five Calais businesses and five web3/public-goods buyers | Legal/accounting owner named |
| 3 | Implement contract, events, custom errors, property tests and reentrancy protection | Start 10/day personalised outreach with 90-second offer | All invariants green |
| 4 | Build static mobile page and signed listing schema; import PDF as unverified draft | Share proof-page and evidence-pack previews | Privacy review |
| 5 | Add content hashes, verifier signatures, expiry logic and independent mirrors | Ask for two conditional commitments against named funded results | Emergency UX review |
| 6 | French/English review; Arabic review arranged; correction flow and Activity Idea Lab prototype | Secure first attested charity wallet, listing verifiers and activity-triage operator | Wallet ownership; no paid activity live |
| 7 | Deploy Base testnet; test hosted checkout sandbox, signed webhooks and SEPA reconciliation | Decision: two commitments or pivot | No live payment collection yet |
| 8 | Independent contract review; test refunds, chargebacks, duplicate webhooks and unmatched transfers | Send approval-ready order summary, terms and payment link/instructions | Zero critical/high findings |
| 9 | Deploy non-upgradeable mainnet router with founder-supplied adminWallet | Send test-minimum sponsorship | Explorer verification and reconciliation |
| 10 | Public beta with card, SEPA and Base choices | Close first €79 sponsorship through buyer-preferred lane | Correct allocation and reconciliation |
| 11 | Add public ledger, proof pages, badge, campaign referrals and mirror instructions | Second sponsor sprint; offer one capped matching campaign | No beneficiary analytics |
| 12 | Verify top listings; test Idea Lab submission/triage and assisted-use sessions | Pitch €149 language underwriting and one sponsor-funded civic pilot | No identifying stories/photos or unapproved work |
| 13 | Full security, accessibility, broken-link, stale-data and disaster tests | Close stretch sponsors | Incident and key-loss drill |
| 14 | Publish results, reproducible deployment and 90-day scale backlog | Deliver evidence pack; reconcile all lanes, costs and donation obligation | Go/iterate/stop decision |

# 7. Budget before first revenue

| Item | Cap | Rule |
| --- | --- | --- |
| Hosting and subdomain | €0 | Use free static hosting and a provider subdomain initially |
| Database/admin | €0 | Versioned CSV/JSON in repository; no paid SaaS |
| Base deployment gas | €10 | Hard gas-price ceiling; rehearse and estimate before broadcast |
| Card/SEPA setup | €0 | Select provider/account with no setup or monthly fee before first revenue; transaction fees occur after payment |
| Printing | €15 | Only after a partner confirms distribution; black-and-white QR cards |
| Phone/SMS | €5 | Verification only; prefer existing internet messaging with organisation consent |
| Contingency | €19 | Cannot be spent without written reason in budget log; listed caps are alternatives, not additive beyond €49 |
| TOTAL | €49 | Hard cap until cleared revenue is received |

The plan is viable below €10 if printing and verification calls are donated in kind. Paid ads, a custom domain, paid pinning, paid automation and any project-token deployment are excluded before first revenue.

# 8. Legal, tax and organisational gates

| Topic | Day-14 position | Required evidence before action |
| --- | --- | --- |
| Economic controller | The public protocol can be technically decentralised; the adminWallet controller is still accountable for receipts, tax and promises. | Named controller, wallet ownership proof, accounting method and invoice responsibility |
| Optional fiscal host | Existing association may receive fiat, verify charity wallets or issue documents without controlling the protocol. | Written mandate and clear separation from smart-contract governance |
| Association loi 1901 | Possible future vehicle; declaration does not itself confer recognised-public-utility status or automatic tax-receipt authority. | Statutes, governance, declaration/publication, bank/accounting, insurance |
| Commercial sponsorship | Payment for visibility/service may be commercial consideration regardless of payment lane. | Terms, invoice/VAT position, sponsor approval rules and transaction reference |
| Card acceptance | Use hosted checkout so the project never handles raw card data; provider handles card authentication. | Provider agreement, PCI responsibility matrix, SCA/3DS behavior, refund/chargeback policy |
| Bank transfer | Use an accountable business/association account and unique references; never publish a volunteer's personal IBAN. | Account ownership, invoice reference, reconciliation and refund procedure |
| Donations | Route directly to eligible partner. Never promise a tax reduction or issue a receipt without confirmed eligibility/rescrit advice. | Partner's written receipt policy and fund designation |
| Profit donation | 100% of net profit after mandatory costs/tax; publish reconciliation. | Ledger, board/founder approval, transfer proof, beneficiary acknowledgement |
| Privacy/GDPR | Public directory should process almost no beneficiary data. | Privacy notice, lawful basis, retention schedule, processor list, breach route |
| Employment | No work or work-like paid tasks without individual entitlement check; token, voucher or barter compensation does not remove the employment issue. | Employer/operator check, contract, declaration, wage and authorization where required |
| Peer services | The platform must not assume self-employment or occasional peer payment is lawful for a particular person or activity. | Provider eligibility flag from accountable operator, registration/tax route, insurance and sector-specific checklist |
| Municipal-benefit work | Waste collection, maintenance and similar services require an authorized city/contractor/association route; the app cannot create an informal public workforce. | Written mandate, procurement route, employment basis, risk assessment, PPE, supervision and accident cover |
| SIM and regulated retail | Only an authorized operator/retailer/reseller may sell or activate SIMs; platform never bypasses identity, fraud, consumer or warranty controls. | Retail agreement, approved inventory, receipt, support/refund and required customer verification |
| Badges and vouchers | Recognition badge has no transferable or redemption value. Essential-goods vouchers are separately funded and must not disguise wages. | Issuer terms, funding, face value, approved merchants, expiry/refund, accounting and no secondary market |
| Tradable activity token | Transferable ERC-20 issuance, DEX admission/liquidity, burn/buyback and voucher conversion are blocked from MVP. | Written labor/tax/crypto classification, accountable issuer, offering/trading/AML/consumer plan and independent audit |
| Content liability | Listings are verified pointers, not legal/medical advice; emergencies point to official numbers. | Provider permission, review date, disclaimer and correction mechanism |

No invisible-liability launch A decentralised contract is not a legal invisibility device. Compliance starts with the first euro-equivalent and the first personal-data record. If the adminWallet controller cannot lawfully account for receipts or issue required documents, collect non-binding sponsor commitments but do not enable payments. Obtain French accounting/tax advice before scaling.

# 9. Decentralised payment and content protocol

The MVP issues no asset. It uses one existing, independently issued Base payment token selected in the signed deployment manifest. The router is non-custodial in the narrow technical sense: during a successful call, funds move atomically from sponsor to beneficiary and adminWallet; the contract retains no balance by design.

| Parameter | MVP requirement | Reason |
| --- | --- | --- |
| paymentToken | Immutable, verified Base ERC-20 address | Prevents arbitrary-asset substitution |
| adminWallet | Founder-supplied public EVM address, immutable | Clear fee destination; no hidden recipient |
| adminFeeBps | 1,000 basis points (10%), immutable; hard-coded maximum 1,000 | Predictable economics and beneficiary protection |
| beneficiary | Chosen per sponsorship; never adminWallet or zero address | Direct funding without contract custody |
| referralCode | Optional bytes32 campaign attribution only | No personal commissions or beneficiary tracking |
| upgradeability | None | No proxy admin or post-launch logic replacement |

## 9.1 Contract interface

Normative Solidity surface constructor(address paymentToken_, address adminWallet_, uint16 adminFeeBps_) function sponsor(bytes32 campaignId, address beneficiary, uint256 amount, bytes32 referralCode) external function quote(uint256 amount) external view returns (uint256 beneficiaryAmount, uint256 adminAmount) event Sponsored(bytes32 indexed campaignId, address indexed sponsor, address indexed beneficiary, uint256 grossAmount, uint256 beneficiaryAmount, uint256 adminAmount, bytes32 referralCode)

## 9.2 Contract invariants

For every successful sponsorship: beneficiaryAmount + adminAmount = grossAmount; rounding remainder goes to beneficiary.

adminAmount never exceeds 10% of grossAmount; adminWallet, paymentToken and fee are immutable.

Contract token balance is zero after each successful call; accidental-token recovery is intentionally absent unless an audited, time-locked design is approved before deployment.

No owner, pause, blacklist, mint, burn, permit-signature collection, arbitrary call, delegatecall, upgrade or fee-change function.

Checks-effects-interactions, SafeERC20, nonReentrant and explicit zero-address/zero-amount/same-recipient reverts.

Fee-on-transfer, rebasing and callback-bearing tokens are unsupported; exact balance-delta tests must reject incompatible behavior.

## 9.3 Admin-wallet configuration

| Step | Requirement |
| --- | --- |
| Address input | User supplies only the checksummed public 0x address. Codex must never request, log or store a seed phrase/private key. |
| Ownership proof | Before mainnet deployment, sign a human-readable message containing project name, chain ID and deployment nonce. |
| Recovery strategy | Recommended: use a smart account/multisig as the immutable recipient so signer keys can rotate while the recipient address stays constant. |
| Dry run | Testnet sponsor transaction verifies receipt, event fields, 90/10 split and wallet accounting export. |
| Deployment confirmation | Codex prints chain, token, adminWallet, fee, compiler, source hash and predicted address; user must type DEPLOY MAINNET. |

## 9.4 Decentralised listing protocol

Each listing is canonical JSON with deterministic serialization and a content hash; documents are stored on IPFS and mirrored in Git.

Provider, verifier and translator sign typed attestations over contentHash, role, locale, issuedAt and expiresAt.

Official frontend default: provider signature plus two independent verifier signatures for emergency/health/accommodation; one provider plus one verifier for lower-risk listings.

Anyone may host or fork a frontend, change trust policies and verify signatures locally. The adminWallet has no special signing or moderation status.

No precise refugee locations, identities, immigration status, case information or unpublished operational details enter the public data graph.

## 9.5 Deployment manifest

| Field | Required value |
| --- | --- |
| chainId | Base mainnet chain ID, verified at build time |
| paymentToken | Verified address plus symbol/decimals read from chain |
| adminWallet | Founder-supplied checksummed public address |
| adminFeeBps | 1000 |
| compiler | Pinned Solidity compiler and optimizer settings |
| sourceCommit | Git commit and reproducible build hash |
| deployedBytecodeHash | Must match locally reproduced artifact |
| explorerVerification | Required before sponsor link is published |

## 9.6 Fiat payment adapters

Fiat adapters are optional edge services, not authorities over the directory or Base router. They normalize successful payments into the public impact ledger without exposing payment credentials, full bank details or unnecessary payer information.

| Component | Normative requirement |
| --- | --- |
| Hosted card checkout | Redirect or provider-hosted embedded component only. Project servers must never receive PAN, CVC or magnetic-stripe data. EUR amount, campaign, invoice ID and return URL are allowlisted server-side. |
| Card authentication | Payment provider handles applicable SCA/3-D Secure. A browser success redirect is never sufficient evidence of payment. |
| Webhook receiver | Verify provider signature and timestamp; reject stale events; process idempotently by immutable provider event/payment ID; retain an audit record without card data. |
| Settlement state | Recognition activates only after provider-confirmed success. Charity payout waits for settlement and the documented refund/chargeback reserve window. |
| Refunds/chargebacks | Link every reversal to the original receipt. Freeze unpaid charity allocation, update the public aggregate ledger and prevent negative double-counting. |
| SEPA instructions | Generate invoice/reference before displaying IBAN. Show legal account holder, amount, currency, due date and unique reference. Do not infer payment from a screenshot. |
| Bank reconciliation | Import read-only bank statement data or manually confirm with two-person review; exact-match reference/amount first, then queue exceptions. Never store payer bank details in the public ledger. |
| Receipts/invoices | Create sequential invoice/receipt identifier, payment lane, gross EUR amount, VAT/tax treatment, beneficiary allocation and payment reference according to the accountable operator's rules. |
| Public ledger | Publish monthly aggregates and pseudonymous receipt IDs. Card, bank and Base lanes share one schema; only Base transaction hashes are public by default. |
| Provider portability | All PSP-specific logic sits behind PaymentAdapter. Export payments/refunds/fees as CSV/JSON so the provider can be changed without altering directory data. |

| Normalized field | Example / rule |
| --- | --- |
| payment_id | Internal UUID; never sequential publicly |
| channel | card ¦ sepa ¦ base |
| external_reference | Provider payment ID, bank reference or transaction hash; access-controlled where not public |
| status | pending ¦ settled ¦ failed ¦ refunded ¦ chargeback ¦ unmatched |
| gross_eur | Decimal currency amount; immutable after settlement |
| fees_eur | Processor/bank/network fees |
| charity_allocation_eur | 90% policy amount, adjusted only through documented reversal |
| admin_allocation_eur | 10% policy amount before fees/tax |
| invoice_id | Sequential accounting document identifier |
| campaign_id | Non-personal sponsor campaign identifier |
| created_at / settled_at | Europe/Paris display; UTC storage |

# 10. Codex product requirements

## 10.1 In scope

Responsive static web application with French/English/Arabic content, fast on low-end Android and usable without login.

Non-upgradeable Base sponsorship router configured with an immutable existing payment token, adminWallet and 10% maximum fee.

Content-addressed listing releases with typed signatures, IPFS CIDs, Git mirrors and locally verifiable trust policies.

Directory cards grouped by emergency, food, water, showers, toilets, charging/Wi-Fi, non-food items, community, healthcare, accommodation, legal/asylum, minors, women/families, family contact, detainee support and rights monitoring.

Search/filter, call/WhatsApp/map links, audience restrictions, accessibility notes, source, last-checked date, verification owner and expiry state.

Separate sponsor page, profit pledge, public aggregate impact report, correction form and admin import/export.

Multilingual Activity Idea Lab with anonymous proposal intake, public status/rationale and operator-gated lawful pilot listings.

Non-transferable ACTIVITY BADGE recognition and a separately funded, non-cashable COMMUNITY VOUCHER specification behind disabled-by-default feature flags.

Print stylesheet that produces one-page QR handout; no embedded beneficiary analytics or third-party trackers.

## 10.2 Out of scope

Open/on-demand job marketplace, automated matching, bidding, worker ranking, case management, chat, precise user location or immigration-status records.

Payments inside the public directory; targeted ads; sponsor ranking; affiliate links; commissions; user stories/photos without a separate safeguarding process.

Any newly issued project token, NFT, points with monetary/redemption value, investment language, secondary market or personal referral reward.

Transferable activity token, DEX pool, liquidity mining, token burn/buyback, scarcity marketing, price-support promise or conversion of traded tokens into essential-goods vouchers.

Informal paid work, cash/token/barter jobs, direct city-task dispatch, unlicensed SIM sales or public-space/waste activities without the accountable operator and activity-specific gates.

Upgradeable contracts, owner privileges, mutable fees, retained contract balances, beneficiary blacklists and admin control of listings.

Automated translation published without human review; automated legal/medical advice; routes or instructions for irregular border crossing.

## 10.3 Functional requirements

| ID | Requirement |
| --- | --- |
| FR-01 | Visitor can switch language on every page; preference is local-only. |
| FR-02 | Visitor can filter by service category and intended audience without entering personal data. |
| FR-03 | Each listing shows name, service, location, hours, eligibility, contact, source, last verified, expiry and warning. |
| FR-04 | Expired/unverified listings are visibly labelled and cannot appear as ‘open now’. |
| FR-05 | Emergency panel stays above results and contains 112, 115 and 15 with language/context notes. |
| FR-06 | Visitor can report a correction anonymously; submissions enter a moderation queue. |
| FR-07 | Admin can import/export UTF-8 CSV/JSON, validate schema and view a change log. |
| FR-08 | Verification owner can confirm, amend or suspend a listing through a documented manual workflow. |
| FR-09 | Sponsor page is separated from service cards and contains no behavioural tracking. |
| FR-10 | Civic-introduction codes attribute consenting business prospects only; no beneficiary event can carry a code. |
| FR-11 | Site displays privacy, safeguarding, complaints, corrections, sponsorship and profit-donation policies. |
| FR-12 | A build fails if required translations, emergency fields or verification metadata are missing. |
| FR-13 | Sponsor can approve and execute one existing-token transfer; receipt displays transaction, gross, beneficiary and admin amounts. |
| FR-14 | Application validates chain ID, payment-token address, adminWallet and bytecode hash against the signed deployment manifest. |
| FR-15 | Application verifies listing and translation signatures locally and explains which trust threshold passed. |
| FR-16 | Any third party can export all public data, run the static frontend and select a different IPFS gateway. |
| FR-17 | No public beneficiary-facing route initializes a wallet SDK, requests a signature or carries referral attribution. |
| FR-18 | Sponsor can choose card, SEPA bank transfer or Base without receiving different recognition or pricing. |
| FR-19 | Card checkout is provider-hosted; signed webhooks, not browser redirects, control payment state. |
| FR-20 | SEPA instructions include the legal account holder and unique reference; unmatched transfers enter review. |
| FR-21 | Refund, chargeback and failed-payment events reverse allocations exactly once and preserve the audit trail. |
| FR-22 | One normalized ledger reconciles gross, fees, tax, charity and admin allocations across all lanes. |
| FR-23 | Admin can export accountant-ready CSV/JSON while the public view excludes card and personal bank data. |
| FR-24 | Sponsor can preview an approval-ready order summary showing price, funded result, allocation, recognition term, payment choices and refund terms. |
| FR-25 | After settlement, sponsor receives a proof URL and downloadable evidence pack containing receipt/invoice, allocation and aggregate outcome evidence. |
| FR-26 | Sponsor wall displays a name/logo only with recorded consent, an expiry date and a working withdrawal route. |
| FR-27 | System generates an accessible supporter badge that links to proof and can be revoked without changing historical accounting records. |
| FR-28 | Matching campaigns enforce currency, eligibility, start/end time and hard EUR cap server-side; counters expose aggregates only. |
| FR-29 | Renewal reminders use aggregate impact data, respect opt-out/suppression and never use beneficiary activity for targeting. |
| FR-30 | Automated tests prove sponsorship amount, tier, badge or renewal cannot alter listing rank, verification status or beneficiary-facing UI. |
| FR-31 | Any visitor can submit an activity idea in French, English or Arabic without an account; anonymous ideas contain no personal case data. |
| FR-32 | Idea workflow records category, paid/voluntary/retail classification, risks, permissions, review owner, public rationale and status history. |
| FR-33 | No provider profile or paid offer is published until an accountable operator supplies a time-limited eligible_to_offer=true attestation; documents remain with that operator. |
| FR-34 | All lawful paid activities display EUR price, responsible seller/employer, contract or invoice route, cancellation, complaint and insurance information. |
| FR-35 | Municipal-benefit tasks cannot open until written mandate, work basis, PPE, supervision, insurance and incident route are attached and approved. |
| FR-36 | ACTIVITY BADGE is technically non-transferable, non-redeemable, non-purchasable and carries an explicit zero-monetary-value notice. |
| FR-37 | COMMUNITY VOUCHER is sponsor-funded, fixed-value, merchant-limited, non-transferable and non-cashable; issuance cannot depend on unauthorized work. |
| FR-38 | Repository contains no ERC-20 activity-token contract, DEX router, pool creation, liquidity, burn, buyback, price-oracle or traded-token voucher conversion code. |
| FR-39 | Hairdressing, food, childcare, health, transport, waste, telecom and other flagged activities require a configurable sector checklist before activation. |
| FR-40 | Proposers and participants can report safety, non-payment, discrimination or exploitation; urgent reports pause the activity pending human review. |
| FR-41 | Public metrics count ideas, approvals, lawful paid engagements and completed civic outputs only in aggregate; refugee status and earnings are never exposed. |

## 10.4 Data model

| Field | Type / example | Rule |
| --- | --- | --- |
| id | stable slug | No person names; immutable |
| name | localized string | Provider-approved |
| category | controlled enum | One primary; optional secondary |
| audience | all / men / women_children / minors / detained | Must be explicit when restricted |
| location | address or public coordinates | No sensitive camps or user coordinates |
| schedule | structured + note | Timezone Europe/Paris; exceptions allowed |
| contact | phone/email/URL | Provider/public source only |
| source | title, URL/file, page | Mandatory |
| verification | owner, checked_at, expires_at, status | Mandatory; default expiry 14 days for schedules |
| safety_note | localized string | Emergency/eligibility caveats |

## 10.5 Non-functional requirements

| Area | Acceptance threshold |
| --- | --- |
| Performance | Initial compressed transfer under 250 KB excluding optional map; usable on slow 3G; no blocking external scripts |
| Accessibility | WCAG 2.2 AA target; keyboard navigation, visible focus, 44px controls, semantic headings, no colour-only states |
| Privacy | No ad-tech; IP logs minimized/short-lived at host; no cross-site analytics; form retention ≤30 days after resolution |
| Security | Static by default; CSP, HTTPS, dependency pinning, secret scan, form rate limit, sanitization and admin MFA if admin exists |
| Contract assurance | 100% branch coverage target; unit, fuzz and invariant suites; Slither/static analysis; reproducible bytecode; independent reviewer |
| Fiat payments | Hosted PCI-scoped checkout; SCA-capable provider; signed/idempotent webhooks; least-privilege keys; documented refunds and reconciliation |
| Activity safety | Every activity is deny-by-default; expiring operator attestations, sector checklists, complaints/pause, audit log and no eligibility documents in the app |
| Token exclusion | CI fails on ERC-20 activity-token, DEX/pool, liquidity, burn, buyback, price-oracle or traded-token redemption dependencies and interfaces |
| Decentralisation | At least two independent web mirrors, two IPFS gateways and complete public export; loss of official host does not destroy data |
| Reliability | Automated link/schema checks; daily backup/export; stale banner when build data exceeds threshold |
| Maintainability | README, data dictionary, verification runbook and one-command build/test/deploy |

## 10.6 Suggested implementation

Use the smallest auditable stack: Solidity plus Foundry for the router; viem for optional sponsor-wallet interaction; static HTML/CSS/TypeScript or a static site generator; canonical JSON and EIP-712-style typed attestations; IPFS plus Git mirrors; a free static host; privacy-safe form endpoint or monitored email. Avoid databases and authentication until verification volume proves the need. A map must be an explicit outbound link, not an embedded tracker. The refugee-facing bundle must not load wallet code.

| Repository path | Purpose |
| --- | --- |
| /data/listings.json | Canonical public listings and verification metadata |
| /locales/fr.json, en.json, ar.json | Reviewed interface translations; RTL tested for Arabic |
| /schemas/listing.schema.json | Machine validation and required fields |
| /scripts/import_nag.py | Repeatable import from reviewed transcription; never publish raw extraction automatically |
| /contracts/src/SponsorshipRouter.sol | Minimal immutable 90/10 existing-token payment router |
| /contracts/test | Unit, fuzz, invariant, malicious-token and mainnet-fork tests |
| /deployments/base-mainnet.json | Signed manifest with constructor args, source commit and bytecode hash |
| /src/payments/adapters | Provider-neutral card, SEPA and Base adapters with normalized events |
| /schemas/payment.schema.json | Private accounting schema and redacted public-ledger projection |
| /tests/payments | Webhook forgery/replay, refund, chargeback, duplicate and unmatched-transfer tests |
| /src/sponsors | Order summary, consented sponsor wall, proof pages, evidence pack, badge and renewal workflow |
| /schemas/sponsorship.schema.json | Funded-result, recognition-consent, expiry and matching-cap rules |
| /tests/sponsor-boundaries | Tests preventing paid influence over listings, ranking, verification and beneficiary UI |
| /src/activities | Multilingual idea intake, triage, operator attestations, sector gates, status history and aggregate outcomes |
| /schemas/activity.schema.json | Activity classification, payer/operator, permissions, safety, expiry and public decision record |
| /schemas/community-voucher.schema.json | Sponsor funding, fixed value, approved merchant, expiry, redemption and no-transfer/no-cash controls |
| /tests/activity-safety | Unauthorized-work, missing-mandate, expired-attestation, voucher-as-wage, regulated-activity and token/DEX exclusion tests |
| /attestations | Schemas and test vectors for provider/verifier/translator signatures |
| /tests | Schema, accessibility, link, privacy and sponsor-separation checks |
| /docs | Safeguarding, verification, incident, finance and deployment runbooks |

## 10.7 Growth and profitability roadmap

Growth comes from replicating the operating system, not extracting more value from each refugee. The defensible asset is a transparent trust graph of fresh service information, verifier signatures, reproducible software and sponsor impact receipts. All figures below are targets for validation, not guaranteed forecasts.

| Horizon | Product expansion | Commercial target | Impact target |
| --- | --- | --- | --- |
| Day 14 | Calais directory, Idea Lab, three payment lanes, three languages, two mirrors | 1–3 sponsors at €79–€149 equivalent | Top 25 listings verified; ideas accepted; no unapproved paid work |
| Day 30 | Freshness alerts, sponsor dashboard and activity-triage council | 5 sponsors; €395 gross sponsorship scenario | First legally cleared pilot designed; ≥€355.50 allocated at 90% policy share |
| Day 90 | Lawful peer-service pilot, sponsor-funded voucher pilot and white-label kit | 25 sponsors averaging €100; two €499 deployments; five €49/month SLAs | Eligible providers paid in EUR; voucher reserve fully funded; public outcomes |
| Month 12 | City-contracted activity pilots, ten-city federation, open schema and local councils | 200 sponsorships averaging €125; 20 recurring SLAs | Safer civic work routes, verified outputs and ≥€22,500 allocated in the illustration |

| Growth loop | Mechanism | Safety brake |
| --- | --- | --- |
| Freshness loop | Corrections → signed verification → more trust → more use → more corrections | No popularity ranking of vulnerable-person locations |
| Sponsor loop | Public receipt → credible impact → renewal → more verification capacity | No sponsor control over service order or content |
| City loop | Portable schema → fast replication → shared tooling → lower unit cost | Local reviewers own local accuracy; no central beneficiary database |
| Referral loop | Citizen introduction → sponsor payment → chosen-charity impact → public thanks | No personal reward, downline or refugee attribution |

90-day commercial focus Do not chase every revenue line at once. First prove sponsor willingness and listing freshness in Calais. Then sell the white-label launch pack to one neighbouring city and convert verification into a recurring SLA. Public data remains free; customers pay for deployment, assurance, timeliness and reporting.

# 11. Quality gates and definition of done

| Gate | Owner | Pass condition |
| --- | --- | --- |
| G1 Safeguarding | Named association lead | No beneficiary recruitment, data sale, work inducement, exploitative imagery or token dependency |
| G2 Legal/tax | Fiscal host + accountant/counsel | Entity/payment/invoice/VAT/donation route confirmed in writing |
| G3 Content | Two provider reviewers | Top 15 and every emergency listing confirmed; others labelled unverified |
| G4 Translation | Human reviewers | Meaning, phone numbers, times and eligibility match canonical French |
| G5 Privacy/security | Technical owner | Threat model, form test, headers, dependency and secret checks pass |
| G6 Usability | Partner facilitator | Five assisted mobile tests; at least four users find a target service within 60 seconds |
| G7 Commercial | Founder | 90-second offer, order summary, proof page, evidence pack, consent/expiry, badge and card/SEPA/Base terms pass |
| G7A Fiat | Operator + technical owner | Hosted checkout, SCA path, signed webhooks, reconciliation, refund and chargeback drills pass |
| G7B Activities | Association/operator + labor adviser | Idea Lab may launch; every paid pilot has eligibility, contract/invoice, sector, insurance and complaint gates |
| G7C Token exclusion | Technical owner + independent reviewer | No transferable activity token or DEX/burn/buyback/redemption code; CI exclusion tests pass |
| G8 Contract | Independent reviewer | No critical/high finding; invariants, fuzzing, static analysis and reproducible deployment pass |
| G9 Wallet | Founder + witness | Checksummed adminWallet, signed ownership proof, recovery plan and test transfer confirmed |

Definition of done Day 14 is complete only when the public guide is free and usable without a wallet, critical listings are verified, three reviewed languages are live, two independent mirrors work, card and SEPA sandbox journeys pass, the immutable router is verified on Base, at least one permitted payment lane has produced a reconciled sponsorship receipt and evidence pack, reversals are tested, sponsor influence is separated from service information, the Activity Idea Lab is safe to accept proposals, no paid activity is live without operator approval, transferable activity-token/DEX code is absent, the €49 cap is evidenced and the public revenue/cost/donation ledger is ready.

# 12. Codex execution sheet

## 12.1 Inputs Codex needs on day 1

| Input | Format | Blocking? |
| --- | --- | --- |
| Admin wallet | Checksummed public 0x address plus signed ownership proof | Blocks mainnet deployment; never provide private key |
| Economic controller and accounting route | Written confirmation | Blocks payments, not prototype |
| Two listing-verification contacts | Email/WhatsApp with consent | Blocks public launch |
| Hosting/repository destination | Account/repository access | Blocks deployment |
| Canonical French brand name and sponsor approver | One-line decision | Blocks sponsor page |
| Arabic reviewer | Named competent reviewer | Blocks Arabic publication |
| Existing payment token and invoice method | Verified Base address plus controller-approved workflow | Blocks Base collection |
| Card provider account | Approved merchant/association account and test/live credentials | Blocks card checkout, not directory |
| SEPA account | Legal account-holder name, IBAN and reconciliation access | Blocks bank transfer, not directory |
| Activity operator | Association/employer/qualified adviser able to issue eligibility attestations and own sector checks | Blocks paid activity listings, not Idea Lab |
| Municipal liaison | Named city/contractor contact for any public-space, waste or maintenance proposal | Blocks city-benefit tasks |

## 12.2 Copy-paste brief for Codex

Codex build instruction Build Calais Open Commons Protocol as a privacy-first multilingual service directory with three sponsor-payment lanes: hosted card checkout, SEPA bank transfer and a minimal non-upgradeable Base SponsorshipRouter. Add a multilingual Activity Idea Lab, not an open labor market. Implement FR-01 through FR-41, operator attestations, sector gates, complaints/pause, non-transferable zero-value ACTIVITY BADGE and the disabled-by-default sponsor-funded COMMUNITY VOUCHER specification. Paid work must use lawful EUR wages/invoices and cannot activate without individual work eligibility. Do not create any transferable activity token, DEX pair, liquidity, burn, buyback, oracle or traded-token redemption mechanism. Use this document as the source of truth. Import Appendix A as unverified and publish only after required human signatures. The founder supplies only a public adminWallet; never request its private key. Refugee-facing routes must never load checkout, wallet or sponsor code. Stop when any legal, safeguarding, activity, payment-account, wallet, security, sponsor-claims or content gate is missing. Produce a reproducible repository, private preview, payment sandboxes, testnet rehearsal, verified deployment candidate, verification report, sales kit, Idea Lab pilot, public ledger and day-14 decision package.

## 12.3 Codex task sequence

Create repository structure, threat model, contract invariants, data schema, contribution policy and prohibited-feature tests.

Implement SponsorshipRouter with immutable constructor configuration and comprehensive unit/fuzz/invariant tests.

Implement PaymentAdapter interfaces, hosted card checkout, signed webhook ingestion and SEPA reference reconciliation in sandbox mode.

Implement the sponsor conversion surface: funded-result menu, approval-ready order summary, consented sponsor wall, proof URL, evidence-pack PDF, revocable badge, capped matching and renewal suppression.

Implement the multilingual Activity Idea Lab with anonymous idea intake, structured triage, public decision history, operator attestations, sector gates, complaints and aggregate-only metrics.

Implement ACTIVITY BADGE as non-transferable and non-redeemable; specify COMMUNITY VOUCHER behind a disabled feature flag; add CI tests that reject activity-token and DEX/burn/buyback code.

Transcribe Appendix A into structured data with source_page and status=unverified; validate coordinates/phones syntactically only.

Build the French canonical interface and emergency-first information architecture.

Add English and Arabic locale scaffolds; block publish when review flags are false.

Implement filters, call/map links, status/expiry display, print view and anonymous correction flow.

Create sponsor page, wallet interaction isolated from refugee routes, civic-introduction prospect form and aggregate-only public ledger.

Run automated accessibility, performance, link, schema, security-header and privacy checks.

Generate a human verification queue ranked emergency → health → shelter → food/water → all other services.

Deploy private preview and Base testnet rehearsal; collect approvals and record every correction in the change log.

Only after gates G1–G9 pass and the user confirms the manifest and payment accounts, enable each payment lane independently.

## 12.4 Required deliverables

Deployable source repository and private/public preview links.

Structured, sourced listing dataset with verification and expiry metadata.

French/English/Arabic site and printable QR handout.

Safeguarding, privacy, content verification, incident, finance/donation and deployment runbooks.

Sponsor one-pager; short outreach email, follow-up and 5-minute sales script in French and English.

Automated test report and a signed manual release checklist.

Auditable contract source, ABI, deployment scripts, signed manifest, test vectors, gas report and reproducible bytecode instructions.

Independent mirror/IPFS runbook showing that another operator can reproduce the service without permission.

Card/SEPA operations pack: setup checklist, webhook-key rotation, refund/chargeback runbook, bank-reconciliation template and accountant export.

Sponsor conversion pack: Founding-12 terms, funded-result menu, proof-page template, evidence-pack template, badge assets, matching-campaign rules, consent log and renewal sequence.

Activity operations pack: idea form, triage rubric, eligible-to-offer attestation, sector checklists, municipal mandate/PPE checklist, complaint/pause runbook and aggregate report.

Counsel-gated token decision memo documenting why transferable ACTIVITYCOIN, DEX pairs and deflationary mechanics are excluded from the MVP and what written approvals a future reassessment would require.

Day-14 dashboard with visits, assisted uses, corrections, verification freshness, sponsor pipeline, received revenue, costs and pending donation—aggregate only.

# Appendix A — Extracted Calais service inventory

Source: New Arrival Guide (NAG), English, August 2026, Calais, attached PDF, pages 1–2. The source itself warns that times and locations may change. Every row below is a publication candidate, not a current guarantee. Codex must import it as unverified and obtain provider confirmation. Repeated places are consolidated; service-specific schedules remain in the notes.

| Place | Location | Source services / schedule notes |
| --- | --- | --- |
| Roundabout 1 | 50.941293, 1.898737 | Food: breakfast 10:15 and meal 14:00 (La Vie Active); Salam breakfast order 4. Water 09:00–11:30 and 14:00–16:00 daily. |
| English Toilet / Bd des Justes | 50.943076, 1.899636 | Food RCK Mon–Fri 15:45–17:00; non-food Tue women/children and Sat men; charging/Wi-Fi/classes/health/family links on stated sessions; toilet. |
| Auchan Coquelles / rue de Bergnieulles | 50.945500, 1.805917 | Food daily 09:00–11:00 and 14:00–16:30; water 09:00–11:30 and 14:00–16:00; men's shower bus Mon–Fri 11:15. |
| Rue des Mouettes | 50.965902, 1.899407 | Food daily 09:00–11:00 and 14:00–16:00; Salam breakfast order 3. |
| Rue des Huttes | 50.964782/50.966028, 1.895543/1.894917 | Food/Salam breakfast; water; men's shower buses Mon–Fri 08:45 and 14:00; CAES bus departure at ZI des Dunes stop. |
| Town Centre — Quai de la Meuse | 50.955764, 1.857071 | Food RCK Mon/Wed/Fri 12:45–13:45; charging Sat CHIP and Sun Care4Calais. |
| Town Centre — Quai de la Moselle | 50.954868, 1.857705 | Non-food Care4Calais Sun 14:00–17:00; FAST Sun 14:00–16:30. |
| Calais train station | 50.953446, 1.851006 | Salam breakfast, order 1. |
| Roundabout 2 | 50.940186, 1.895820 | Men's shower bus Mon–Fri 09:20; OFII outreach Tuesday morning. |
| Pegasus | Public site; verify exact point | CFC water container; CHIP charging Mon/Tue/Wed/Sat; FAST outreach on Thursday route. |
| BMX — Eritrean Jungle | Public site; verify exact point | CFC water container; CHIP charging Thu 11:00–13:00; FAST Thursday outreach. |
| Jean Bouin — Fontinettes | Public site; verify exact point | CFC water container; FAST Thursday outreach includes Fontinettes. |
| City Center water point | 50.955111, 1.856258 | CFC water container. |
| H3 water point | 50.938383, 1.893588 | CFC water container. |
| H2 water points | 50.939451,1.899764; 50.940983,1.900864; 50.9420954,1.9018163; 50.9431507,1.9024164 | CFC water containers. |
| Secours Catholique Day Centre | 39 Rue de Moscou, 62100 Calais | Community, information, support, charging/Wi-Fi, medical permanences, family links, legal information sessions, minors/women activities; schedules vary by service. |
| Maison d'Entraide et de Ressources (MER) | 3 Rue de Croy, 62100 Calais | Domiciliation and writing assistance Tue/Thu 14:30–16:00, subject to volunteer availability. |
| Rue des Huttes toilet | 50.964806, 1.895489 | Public toilet location listed. |
| PASS | 1601 Boulevard des Justes, 62100 Calais | Free medical appointments Mon–Fri 09:00–12:00 and 13:30–16:30; specialist schedules in source require date verification. |
| COALLIA (SPADA) | 1 Allée du Chargement, 59660 Villeneuve-d'Ascq | Pre-registration appointment requests Mon–Fri mornings 09:00–11:30; outside Calais. |
| La Ressourcerie | 50.967166, 1.894401 | Recovery point for belongings, Mon–Fri 13:00–16:00 according to source. |

## Appendix A2 — Named organisations and remote services

| Organisation/service | Contact | Role as described in attached guide |
| --- | --- | --- |
| Emergency services | 112 | General emergency / sea rescue; ask for coastguard for sea rescue. |
| Emergency accommodation SAMU | 115 | One-night emergency accommodation; call after 14:00 per source; free 24/7. |
| Medical emergency | 15 or 112 | Ambulance/hospital route. |
| Alarm Phone | +33 4 86 51 71 61 | Communication support after coastguard has been called. |
| Utopia 56 | +33 7 53 91 85 96 | 24/7 information/referral, emergency/crossing-risk and post-attempt support per source. |
| La Vie Active | On-site | Food, water and state shower shuttle operator named in guide. |
| Salam | On-site | Breakfast and requested blankets/hygiene at listed locations. |
| RCK | On-site | Meals at English Toilet and Quai de la Meuse. |
| CFC | +33 6 05 88 38 19 | Water containers; call if empty; bring own jerry can. |
| Care4Calais | On-site / care4calais.org | Clothing distributions and charging/activities; UK support links also listed. |
| La Capuche | +33 6 20 35 52 50 | Tent request by WhatsApp; phone available Mon/Wed/Fri; team at Secours Catholique. |
| CHIP | On-site | Charging sessions, Wi-Fi/information, English sessions; identity must be verified before publication. |
| Médecins Sans Frontières | Via outreach/centres | Medical/social referrals, psychology and psychosocial support. |
| First Aid Support Team (FAST) | +33 7 66 04 92 98 | Basic treatment/referrals; outreach and fixed sessions. |
| Croix-Rouge Family Links | +33 6 45 46 39 93 | International contact calls/Wi-Fi and family tracing. |
| FTDA | +33 7 61 44 79 29 | Short-term housing route for minors, Arras/Saint-Omer, contact by WhatsApp. |
| ECPAT | +33 7 53 57 05 34 | Protection/support for minors; Monday afternoon at Secours Catholique per source. |
| MSF Day Centre | +33 7 61 33 80 46 | Day reception for under-18s only; no equipment distribution. |
| Kaleidoscope | At partner venues | Activities/psychosocial support for ages 12–18 at source-listed sessions. |
| Refugee Women's Centre | +33 6 71 51 18 15 | Women/family material, accommodation, psychosocial, social and medical support; outreach schedule in source. |
| Project Play | +33 7 45 40 97 65 | WhatsApp; play sessions for children and families, variable locations/times. |
| Human Rights Observers (HRO) | +33 6 51 46 68 81 | WhatsApp/call/message Mon–Fri 05:30–18:00 per source; monitoring and anonymous testimony routes. |
| Captain Support Collective | captainsupportfrance@riseup.net | Support/link to lawyers for detainees after Channel-related arrest. |
| Calais Anti-CRA Collective | calaisanticra@anche.no | Contact route for locating/contacting people detained at Coquelles CRA. |
| OFII Calais | +33 3 61 11 70 20; asile.lille@ofii.fr; maraudes@ofii.fr | Asylum-related outreach/contact. |
| RLS / Refugee Legal Support | refugeelegalsupport.org | UK asylum information; source also lists a dated Secours Catholique session needing fresh verification. |
| Watizat | watizat.org/en | General information on asylum in France. |
| Welcome to Europe | w2eu.info | Multilingual impartial information for people entering Europe. |
| Right to Remain | righttoremain.org.uk/toolkit | UK asylum/immigration toolkit. |
| Alarm Phone safety at sea | alarmphone.org/en/safety-at-sea/channel | Risk-reduction information. |
| SITAC | sitac-calais-opale-bus.fr | Calais bus routes/times; guide states buses are free. |

# Appendix B — Sponsor sales kit

## B1. French outreach email

Objet : Une information locale fiable, gratuite et utile à Calais Bonjour [Prénom], nous lançons Calais Open Commons Protocol, un répertoire mobile gratuit et ouvert qui aide les personnes nouvellement arrivées et les acteurs locaux à trouver des services vérifiés sans compte ni traçage. Nous cherchons trois entreprises fondatrices à partir de 79 € pour financer la vérification et la traduction. Vous pouvez payer par carte, virement SEPA ou actif numérique accepté sur Base. Chaque paiement est rapproché dans un registre commun ; la majorité nette est affectée à une association choisie, et le sponsor n'achète ni données, ni classement, ni accès aux bénéficiaires. Puis-je vous montrer le prototype et son reçu public pendant dix minutes cette semaine ?

## B2. English outreach email

Subject: Fund reliable, free local information in Calais Hello [Name], we are launching Calais Open Commons Protocol, a free and open mobile directory that helps newly arrived people and local organisations find verified services without accounts or tracking. We are seeking three founding businesses from €79 to fund verification and translation. Sponsors can pay by card, SEPA transfer or an accepted digital asset on Base. Every payment is reconciled in one ledger; the majority of net proceeds is allocated to a selected charity, and sponsors receive no beneficiary data, ranking or access. May I show you the prototype and public receipt in a ten-minute call this week?

## B3. Objection handling

| Objection | Answer |
| --- | --- |
| Is this political? | It is a neutral public-information and civic-participation service with explicit safeguarding and no party advocacy. |
| What do we receive? | A proof URL, evidence pack, time-limited sponsor-wall recognition and optional supporter badge—never beneficiary data. |
| Why pay if the guide is free? | Free access is the point; sponsorship funds verification, translation and distribution. |
| Can we advertise an offer? | Only if it is lawful, dignified and separately reviewed; never inside emergency/service results or targeted using personal data. |
| Is our payment a donation? | No. Sponsorship includes consideration and is invoiced. Pure donations go directly to the partner under its rules. |

## B4. Approval-ready sponsor package

| Asset | Required content | Conversion purpose |
| --- | --- | --- |
| 90-second landing page | Problem, funded result, fixed price, 90/10 policy, payment choices, boundaries and one CTA | Makes the first decision simple |
| Order summary | Legal seller/operator, sponsor identity fields, deliverable, recognition term, VAT/tax position, cancellation/refund terms | Can be forwarded to manager or accounting |
| Proof-page preview | Example receipt ID, allocation, milestones, aggregate metrics and expiry | Shows evidence before purchase |
| Evidence pack | Invoice/receipt, reconciliation, approved wording, metrics, charity allocation/payout evidence and contact | Supports CSR/ESG files without overclaiming |
| Badge kit | Accessible light/dark SVG, alt text, embed snippet, proof URL and usage rules | Gives useful recognition outside the directory |
| Renewal note | Results since purchase, freshness status, next fundable result, same three payment choices and opt-out | Creates a respectful repeat-revenue path |

Five-minute sponsor demo Minute 1: show the public problem and live directory. Minute 2: show exactly what €79 or €149 funds. Minute 3: preview the proof page and evidence pack. Minute 4: explain the 90/10 policy, privacy boundaries and payment choices. Minute 5: select a funded result and send the approval-ready order summary. Record the objection and next decision date; do not pressure the prospect.

# Appendix C — Risk register

| Risk | Likelihood / impact | Control | Trigger to stop |
| --- | --- | --- | --- |
| Outdated schedule causes harm | High / High | Provider owner, last-check, 14-day expiry, warning, rapid correction | Critical listing cannot be verified |
| Exploitation/unlawful work | Medium / Critical | No work marketplace; per-person rights check; partner oversight | Any task offered without verified entitlement |
| Sensitive data leakage | Medium / Critical | No accounts/status/location; minimal forms; short retention | Personal case data enters public repo/logs |
| Sponsor capture | Medium / High | Separate page, fixed recognition, public policy, no ranking | Sponsor requests beneficiary access or content control |
| Tax/invoice error | Medium / High | Fiscal host/accountant gate; separate sponsorship and donation | No accountable legal entity |
| Contract loss/exploit | Low / Critical | Minimal immutable code, exact-token support, fuzz/invariant tests, independent review | Any unresolved critical/high finding |
| Wrong admin wallet | Low / Critical | Checksum, signed proof, two-person review, testnet and manifest confirmation | Address or ownership mismatch |
| Wrong beneficiary | Medium / Critical | Sponsor confirmation, public attestations and transaction preview | Unverified or conflicting wallet claim |
| Card-data exposure | Low / Critical | Hosted checkout only; no PAN/CVC logging; PCI responsibility review | Card data reaches project server or logs |
| Forged/replayed webhook | Medium / High | Signature and timestamp validation, idempotency and event allowlist | Unverified event changes payment state |
| Chargeback after allocation | Medium / High | Settlement reserve, delayed fiat charity payout and exact reversal ledger | Reserve cannot cover reversal |
| Unmatched SEPA transfer | Medium / High | Unique reference, exact matching and two-person exception review | Payment cannot be identified lawfully |
| Unauthorized/tokenized work | High / Critical | Operator eligibility attestation; EUR wage/invoice only; no work-conditioned token/voucher | Missing/expired authorization or non-EUR substitute offered |
| Activity injury or exploitation | Medium / Critical | Sector gate, price/contract, insurance, PPE, supervision, complaint and immediate pause | Unsafe conditions, coercion, non-payment or retaliation |
| Unauthorized SIM/device retail | Medium / High | Approved retailer, inventory/receipt, identity and warranty controls | Informal SIM activation or untraceable device offered |
| Voucher fraud/wage substitution | Medium / High | Separate sponsor funding, fixed value, merchant allowlist, no transfer/cash-out, reconciliation | Voucher tied to unauthorized work or secondary trading |
| Sensitive idea submission | Medium / High | Warnings, field minimization, moderation, redaction and short retention | Names, cases or sensitive locations enter public record |
| Token/speculation pressure | Medium / Critical | No issued asset; prohibited-feature tests | Any project token sale, airdrop, yield or wealth claim |
| Harassment/hate recruitment | Low / Critical | Code of conduct, no hierarchy, revoke referrals, moderation | Intimidation, exclusion or extremist branding |
| Revenue misses target | Medium / Medium | Interview-led sales, day-7 pivot, free public-good fallback | No two commitments by day 7 |

# Appendix D — Official references and assumptions

French work access for asylum applicants: Service-Public: Accès au travail du demandeur d'asile

Employment authorization: Service-Public: Autorisation de travail d'un salarié étranger

Association administration: Service-Public: Associations, fondations et fonds de dotation

Association compliance warning: Associations.gouv.fr: Dissolution

Base deployment: Base documentation: Deploy smart contracts

Typed signatures: Base documentation: Sign and verify typed data

Content addressing: IPFS documentation: Pin a file and understand CIDs

Card-data security: PCI Security Standards Council: PCI DSS

Unauthorized foreign work: French Ministry of Labour: L'emploi d'étranger sans titre

Crypto-asset perimeter: EUR-Lex: Regulation (EU) 2023/1114 on markets in crypto-assets

Source directory: New Arrival Guide, English, August 2026, Calais — Attached file: refugee paper.pdf, pages 1–2